## Slide 1
 | Sprint 1 (6/21 - 7/2) | Sprint 2 (7/5 – 7/16) | Sprint 3 (7/19 – 7/30) | Sprint 4 (8/2 – 8/13) | Sprint 5 (8/16 – 8/27)
Release Schedule | OCR21.06.29 ED-1247 (HPDI) |  | R21.07.20 ED-1266 |  | R21.08.17 ED-1135 ED-1324 ED-1325 (no actual release, only testing for CXP) ED-1179 will be released on 9/21 or an OCR due to core refresh
Team Fiber | EPI-2568 | EPI-2588 | EPI-2588 |  | 
CXP Auth | ED-1247 Member Portal: FHIR Member Experience - Consent Revoke | ED-1135 Member Portal: Display medical authorization letters as PDFs | ED-1179 Member Portal: Medication Image on Medication List - Digital | ED-1179 Member Portal: Medication Image on Medication List - Digital ED-1325 Provider Most Used Documents | 
CXP Provider | ED-1266 Provider Landing page Informational updates | ED-1324 Provider Specialty Pages updates | ED-1324 Provider Specialty Pages updates | ED-1324 Provider Specialty Pages updates | 
PI-8
7/5 – Independence Day
Interop Dependencies
EPI–2568 – prerequisite for ED-1135
EPI-2588 - prerequisite for ED-1179
PI-9 Planning (8/25 – 8/27)
Business Priority
ED-1247 Member Portal: FHIR Member Experience - Consent Revoke
ED-1135 Member Portal: Display medical authorization letters as PDFs
ED-1179 Member Portal: Medication Image on Medication List - Digital
ED-1266 Provider Landing page Informational updates
ED-1324 Provider Specialty Pages updates
ED-1325 Provider Most Used Documents (No CXP engineering effort, only testing)
Features that didn’t make it into this PI with ready for big room status
ED-263 Unified Care Finders
ED-1239 Provider site structure changes
ED-1386 (Spike) Member Portal: Tracking User Page Visits for Call Drivers
ED-1147 Website: Breadcrumbs Update
Core refresh – Impacts Dev & Testing of features with interop dependencies
Other notes
ED-1181 was not ready for big room

## Slide 2
Feature # | Feature Name | Pillar | Draft Rank | Story Points | Grooming Status | Risk/Issues
ED-1247 | Member Portal: FHIR Member Experience - Consent Revoke (UX part of ED-644) | Member Advocacy | 0.1 | 5 | In Progress | Spill over from PI-7, waiting on InterOp to complete API’s
ED-1135 | Member Portal: Display medical authorization letters as PDFs | Member Advocacy | 0.2 | 4 | In Progress | Spill over from PI-7, waiting on InterOp to complete API’s
ED-1179 | Member Portal: Medication Image on Medication List - Digital | Member Advocacy | 1 | 10 | Ready for Big Room | 
ED-1266 | Provider Landing page Informational updates | Provider Enablement | 3 | 7 | Ready for Big Room | 
ED-1324 | Provider Specialty Pages updates | Provider Enablement | 4 | 15 | Ready for Big Room | 
ED-1325 | Provider Most Used Documents | Provider Enablement | 6 | 0 | Ready for Big Room | No Engineering work, only testing needed for Team Undefined. Engineering work would be covered in Analytics
ED-263 | Unified Care Finders | Member Advocacy | 5 | 17 | Ready for Big Room | 
ED-1239 | Provider site structure changes | Provider Enablement | 7 | 2 | Ready for Big Room | 
ED-1386 | (Spike) Member Portal: Tracking User Page Visits for Call Drivers | Member Advocacy | 8 | Spike | Ready for Big Room | 
ED-1147 | Website: Breadcrumbs Update | Member Advocacy | 9 | 9 | Ready for Big Room | 
ED-1181 | Member Portal: Programs and Drugs Pharmacy Benefits | Member Advocacy | 2 | 21 | Ready for PI | Won’t be ready for PI so we’ll have to pull this in when we have IMO approved content.
43 story points available for PI-8
Planned load for this PI
41 Points
Not included in this PI based on capacity (49 points)
Not ready for big room